Disclaimer:

The Commercial Cost Plus CP-2014 C contract is not warranted for use on domestic projects and state legislation may limit or prohibit the use of cost plus contracts for domestic projects.  If you intend to use this contract for a domestic project, seek legal advice on whether you can and how you could use the CP-2014 C contract for that purpose.

Schedules

1	Schedule 1 – Contract information	1

2	Schedule 2 – Special conditions	7

3	Schedule 3 – Order of precedence	9

4	Schedule 4 – Site information	11

5	Schedule 5 – Forms of guarantee	12

6	Schedule 6 – Provisional sums	15

7	Schedule 7 – Prime cost sums	16

8	Schedule 8 – Items to be supplied by the owner	17

A	Overview

A1	Cooperative contracting	18

A2	Obligations of the contractor	18

A3	Warranties by the contractor	18

A4	Obligations of the owner	19

A5	Warranties by the owner	19

A6	Architect to administer contract	19

A7	Architect’s instruction	20

A8	Disputing architect’s certificate, written decision or failure to act	20

A9	Failure to give certificate, decision or notice	20

A10	Compensation is sole remedy	21

B	Documents

B1	Discrepancies or omissions in documents	22

B2	Order of precedence of documents	22

B3	Contractor and owner must supply copies of 
*official documents	22

B4	Contractor to provide *contract price estimate	23

C	Security

C1	Security provided to owner	24

C2	Security to owner by cash retention	24

C3	Security to owner by *unconditional guarantee	24

C4	Where *estimate contract price exceeded	24

C5	Change to type of security to owner	26

C6	Owner’s right to draw on security provided to it	26

C7	Procedure for owner to draw on security provided	26

C8	Owner’s release of security on *practical completion	27

C9	Owner’s release of security on final certificate	27

C10	Security to owner for *off-site plant or material	27

C11	Release of security for *off-site plant or material	27

C12	Owner’s right to draw on security for *off-site plant or material	28

C13	Procedure for owner to draw on security for 
*off-site plant or material	28

C14	Security provided to contractor	28

C15	Contractor’s right to draw on security provided	28

C16	Procedure for contractor to draw on security	28

C17	Release of security provided to contractor	29

D	Liability

D1	Risk before *practical completion	30

D2	Indemnity before *practical completion	30

D3	Risk after *practical completion	30

D4	Indemnity after *practical completion	31

D5	Reinstatement during period when contractor bears risk	31

E	Insurance

E1	Public liability insurance	32

E2	Contract works insurance	32

E3	Entitlement to *input tax credit	32

E4	Insurance cover	33

E5	Limited right to arrange insurances	33

E6	Contractor and owner not to affect insurance	33

E7	Worker’s compensation and employer’s liability insurances	33

E8	Insurance claims	33

E9	Payment of excess	34

E10	Contractor entitled to make progress claim as 
result of loss or damage	34

F	The site

F1	Owner to give contractor possession of the *site	35

F2	Contractor’s obligations in relation to the *site	35

F3	Owner warrants that it has given contractor the 
*site information	35

F4	Contractor to examine the *site information	35

F5	If contractor discovers a *latent condition or 
*valuable item	35

F6	Architect to instruct in relation to a *latent condition or *valuable item	36

F7	If contractor discovers *dangerous or contaminated material	36

F8	Encroachments	36

G	Building the works

G1	Owner’s obligations	37

G2	Contractor’s obligations	37

G3	Contractor to appoint representative	37

G4	Subcontracting	37

G5	Architect may instruct opening up or testing of the *works	37

G6	Architect may instruct suspension of the *works	38

G7	Architect may instruct recommencement of the *works  	38

G8	Owner may use separate contractors for separate work	38

G9	Contractors obligations in relation to separate contractor	38

H	Duty to Report

H1	Contractor’s duty to report	39

H2	Architect’s duty to report	39

I	Adjustment of the Fixed Fee

I1	Application	40

I2	Contractor entitled to adjusted fee for *change to the works	40

I3	Contractor entitled to adjusted fee for *provisional or *prime cost sum	40

J	Instructing changes to the works

J1	Architect may instruct *change to the works	41

J2	Contractor may seek review of instruction for 
*change to the works	41

J3	Architect to issue written decision	41

J4	If *authorised person issues *official document	41

J5	Architect to give instruction	41

J6	*Change to the works for *dangerous or contaminated material	41

J7	Architect may issue *urgent instruction for *change to the works	41

J8	Contractor to immediately comply with *urgent instruction for *change to the works	42

K	Instructing provisional and prime cost sums

K1	*Provisional and *prime cost sums included in contract	43

K2	Architect may instruct particular person	43

L	Delays

L1	Contractor to notify of delay	45

L2 	New estimated date for *practical completion	45

M	Completion of the works

M1	*Practical completion	46

M2	Inspection by the contractor	46

M3	Notification to architect of *practical completion	46

M4	Architect to decide if the works have reached *practical completion	47

M5	If the *works not at, but near, *practical completion	47

M6	If the *works not at, and not near, 
*practical completion	47

M7	Contractor to bring the *works to 
*practical completion	47

M8	If architect fails to issue notice of 
*practical completion	47

M9	Contractor to correct *defects and finalise work	47

M10	If the contractor fails to correct *defects and finalise work	48

M11	Defects liability period	48

M12	Contractor’s obligations during and after defects liability period	48

N	Payment for the works

N1	*Contract price	49

N2	Owner’s obligation to pay *contract price	51

N3	Progress claims – procedure for contractor	51

N4	*Off-site plant and material warranty	52

N5	Progress claims – procedure for architect	52

N6	*Tax invoice	52

N7	Certificates – obligation to pay	52

N8	Before making first progress payment	52

N9	If architect fails to issue certificate	53

N10	Final claim – procedure for contractor	53

N11	Final certificate – procedure for architect	53

N12	Final certificate – *tax invoice	54

N13	Final certificate – obligation to pay	54

N14	Effect of final certificate	54

N15	Interest on overdue amounts.	54

O	Not used

P	Dispute resolution

P1	Each *party to continue to perform its obligations	55

P2	Compulsory conference	55

P3	Alternative dispute resolution	55

P4	Mediation	55

P5	Expert determination	56

P6	Arbitration	56

P7	Legal rights	56

Q	Termination of engagement

Q1	Owner may require contractor to remedy default	57

Q2	Owner may immediately terminate	57

Q3	Owner may take possession of the *site	57

Q4	Assignment of contractor’s rights	57

Q5	Owner may contract with others to complete the *works	58

Q6	Owner not bound to make further payment to the contractor	58

Q7	Owner may pay subcontractors or suppliers	58

Q8	Architect to give assessment of cost of completing the *works	58

Q9	Architect to give certificate of amount payable to contractor or owner	58

Q10	Contractor or owner to pay under clause Q9	59

Q11	Contractor may require owner to remedy default	59

Q12	Contractor may suspend if default not remedied	59

Q13	Contractor’s subsequent right to terminate	60

Q14	Contractor may immediately terminate	60

Q15	Contractor’s entitlement after termination	60

Q16	Procedure for contractor to make claim	60

Q17	Architect to give certificate	60

Q18	Contractor or owner to pay under clause Q17	60

Q19	If this contract is frustrated	61

R	Miscellaneous

R1	Transmission of documents	62

R2	Time document is received	62

R3	Assignment	62

R4	Entire contract	62

R5	Contract to benefit successors and assignees	63

R6	Severability	63

R7	Waiver	63

R8	Governing law	63

R9	Compliance with law	63

R10	Change in relevant legislation	63

R11	Interpretation of headings	63

R12	Contractor and owner to observe confidentiality	63

R13	Owner to pay any duty	64

R14	General interpretation	64

S	Definitions.............................................................	65

| Item 1 | The owner | The contractor |
| --- | --- | --- |
| Name: |  |  |
| ABN (if applicable): |  |  |
| Registration/licence no: |  |  |
| Representative: |  |  |
| Address for notices: |  |  |
| Email: | E: | E: |
| Mobile: | M: | M: |
| Telephone: | T: | T: |
| Facsimile: | F: | F: |
| If the *party is an individual, individual trustee, partnership or unincorporated association |
| Signed by *party: |  |  |
| Signed by witness: |  |  |
| Name of witness: |  |  |
| Date of signing: |  |  |
| If the *party is a corporation, corporate trustee or incorporated association |
| Common seal of *party: (if applicable) |  |  |
| Signed by: |  |  |
| Capacity: | Officer/Director/Secretary | Officer/Director/Secretary |
| Print name: |  |  |
| Signed by: |  |  |
| Capacity: | Officer/Director/Sole Director | Officer/Director/Sole Director |
| Print name: |  |  |
| Date of signing: |  |  |
|  | The owner | The contractor |

| Item 1 Clause A5 | If the owner has financed the *works using a lending institution |  |
| --- | --- | --- |
|  | Name of lender: |  |
|  | Representative: |  |
|  | Address: |  |
|  | Email: |  |
|  | Mobile: |  |
|  | Telephone: |  |
|  | Facsimile: |  |
| Item 2 | The architect |  |
| Clause A6 | Name: |  |
|  | Registration number |  |
|  | Representative: |  |
|  | Address for notices: |  |
|  | Email: |  |
|  | Mobile: |  |
|  | Telephone: |  |
|  | Facsimile: |  |
| Item 3 | Special conditions |  |
| Clause B2 | Are there any other special conditions? | Yes / No |
|  | If yes, the special conditions in schedule 2a apply. | Strike out alternative not applying |
|  | Will the owner remain in occupation? | Yes / No |
|  | If yes, the owner occupier special conditions in schedule 2b apply. | Strike out alternative not applying |
|  | Signed: Owner: |  |
|  | Contractor: |  |

| Item 4 | The *contractor’s fee |  |
| --- | --- | --- |
| Item 4a | *Percentage fee (excluding *GST) referrable to clause N1.4.a | % |
|  | OR |  |
| Item 4b | The sum of: The *fixed fee (excluding *GST) | $ |
|  | Percentage for *changes fee applied in accordance with clause I2 | % |
|  |  | If nothing stated, 10% |
|  | Percentage for *provisional/prime cost fee applied in accordance with clause I3 | % |
|  |  | If nothing stated, 10% |
| Item 5 | Labour costs |  |
| Clause N1.2 | Percentage for wages and entitlements | % |
| Item 6 | The *works |  |
| Clause A2 | Brief description of the *works: |  |
| Item 7 | The *site of the *works |  |
| Clause A2, A4.1 | The address/location of the *site: |  |
| Clause A4.1 |  |  |
| Item 8 | Security provided by contractor |  |
| Item 8a Clause C1 | Is the contractor to provide security to the owner? | Yes / No Strike out alternative not applying |
| Item 8b | Owner’s nominated type of security |  |
| Clauses C1, C5 | If type not stated on or before execution of this contract, clause C5 applies | State ‘cash retention’ or ‘unconditional guarantees’ above. If nothing stated, cash retention |
| Item 9 | Security provided by owner |  |
| Clause C13 | Is the owner to provide security by an *unconditional guarantee to the contractor? | Yes / No Strike out alternative not applying |
| Item 10a Clause B4, C2, C4.5 | Percentage of *contract price estimate for cash retention | % |
|  |  | If nothing stated, 5% |
| Item 10b Clause C4 | Percentage of *contract price estimate for additional security | % |
|  |  | If nothing stated, 10% |
| Item 11 | Percentage of *contract price estimate for each *unconditional guarantee |  |
| Item 11a | Security provided by the contractor: | % |
|  | (2 unconditional guarantees) | If nothing stated, 2 guarantees of 2.5% |
| Item 11b | Security provided by the owner: | % |
|  | (1 unconditional guarantee) | If nothing stated, 1 guarantee of 5% |
| Item 12 Clauses C8, C11, N7, N13, Q10, Q18 | Period for payment of certificates and for release of security | business days |
|  |  | If nothing stated, 5 business days |
| Item 13 | Public liability insurance |  |
| Clause E1 | Is the owner or the contractor to take out and maintain public liability insurance? |  |
|  |  | If nothing stated, the contractor |
| Item 14 | Contract works insurance |  |
| Clause E2 | Is the owner or the contractor to take out and maintain contract works insurance? |  |
|  |  | If nothing stated, the contractor |
| Item 15 Clause E4.1, E4.3 | Amount to meet fees of the architect and other consultants |  |
|  |  | If nothing stated, 10% of the original *contract price estimate |
| Item 16 Clause E4.1, E4.3 | Amount to meet cost of demolition and removal of debris |  |
|  |  | If nothing stated, 10% of the original *contract price estimate |
| Item 17 Clause E4.2 | Amount of insurance for injury, illness, disease or death |  |
|  |  | If nothing stated, $20,000,000.00 |
| Item 18 | Insurance excess |  |
| Clause E9 | Amount of excess for public liability insurance (clause E9): |  |
|  |  | If nothing stated, $1,000.00 |
|  | Amount of excess for contract works insurance (clause E9): |  |
|  |  | If nothing stated, $1,000.00 |
| Item 19 Clause F1 | Date by which the owner must give possession of the *site |  |
| Item 20 Clause G2.2 | Quality assurance system |  |
| Item 21 Clause G9 | Separate work by separate contractors |  |
|  | Separate contractor: | Separate work: |
| Item 22 Clause M1 | Commissioning tests for *practical completion |  |
| Item 23 Clauses K1.3, L, M1 | Estimated date for *practical completion |  |

| Item 24 | Defects liability period for the *works |  |
| --- | --- | --- |
| Clause M11 |  | months |
|  |  | If nothing stated, 12 months |
| Item 25 | Date for submitting progress claims |  |
| Clause N3 |  |  |
|  |  | If nothing stated, the 1st of the month |
| Item 26 Clause N3 | Additional information to be included in a progress claim |  |
| Item 27 | Proportion of *contractors fee to be paid with progress claims | % |
| Clause N3.3 |  | Percentage of *fixed fee |
| Item 28 | Interest rate on overdue amounts |  |
| Clause N15 |  | % |
|  |  | If nothing stated, 10% per annum |
| Item 29 | Governing law |  |
| Clauses P4, P5, P6 and R8 |  | If nothing stated, the State or Territory where the *site is located |
| Item 30 | *Official documents |  |
| Item 30a | *Official documents required to begin the *works but to be obtained by the contractor: |  |
| Item 30b | *Official documents required to complete the *works but to be obtained by the owner: |  |

Special conditions

Item 3 of schedule 1

Clause B2

The owner remains in occupation

These special conditions only apply for projects where the owner will remain in occupation during construction.

Replace the words “ possession of ” with the words “ access to ” in the following subclauses:

A2.1a

A4.1c

D1.1

D1.4c

E1.1

E2.1

E5.1a

F1.1

F1.2

G2.2

Replace clause M1.4 with the following:

From 4.00pm on the day the architect issues the notice of *practical completion, the contractor ceases to have access to the *works except by prior arrangement with the owner.

Replace clause Q3.1 with the following:

If the owner terminates the engagement of the contractor under clause Q1 or Q2 before *practical completion, the owner may exclude the contractor from the *site.

The order of precedence of *contract documents is:

Clause B2

1. Any special conditions shown in schedule 2a.

2. Any owner occupier conditions shown in schedule 2b.

3. The conditions set out in this contract and schedule 1.

4. The specifications described below:

5. The drawings listed below:

6. Any other documents described below:

The *site information is:

Clause F3

Contractor’s *unconditional guarantee to the owner

Clause C3

for [insert amount $AUD]

in favour of [insert name of owner]

[Insert name of owner, and ABN if owner is a company] of [insert address] (owner) has entered into a written contract dated [insert contract date] with [insert name of contractor and ABN] of [insert address] (contractor) for the construction of the works described in that contract. The contract states that the contractor may elect to give security for the performance of the contract in the form of an unconditional guarantee.

[Insert name of security provider] undertakes that if the owner gives it a written notice stating the basis and extent of its entitlement to draw on the guarantee and the amount to which it is entitled, the security provider will pay the owner the amount which the owner declares is due, up to a maximum of the combined amount of [insert amount $AUD].

It is not the responsibility of the security provider to investigate the accuracy or the reasonableness of the contents of the notice or the declarant’s capacity to give the notice. The security provider will make the payments without further reference to the contractor, despite any notice by the contractor or any other person to the security provider not to pay the whole or any part of the amount.

The security provider’s liability under this guarantee is not affected by any variation of the contract or by any waiver by the owner of any default by the contractor.

This undertaking remains in force until the first of the following events occurs:

the owner notifies the security provider in writing that this undertaking is no longer required,

the security provider pays the owner (in total) the maximum amount payable under this undertaking, or

the owner informs the security provider that the contractor has performed all its obligations under the contract.

This undertaking creates no rights in anyone except the owner and the owner’s successors.

The security provider is not to release this guarantee until the expiry of the prescribed notice period under the contract stated in item 12 of schedule 1, namely [insert number of days] days.

This undertaking is governed by the law of [insert jurisdiction].

EXECUTED on [insert date] as a Deed.

Signed, sealed and delivered on behalf of [insert name of security provider] by its attorney [insert name and address of attorney of security provider] declaring it has no notification of the revocation of the power of attorney granted to it on [insert date] under which this undertaking is executed.

Signature of attorney

Signature of witness

Contractor’s *unconditional guarantee to the owner for *off-site plant or material

Clause C10

for [insert amount $AUD]

in favour of [insert name of owner]

[Insert name of owner, and ABN if owner is a company] of [insert address] (owner) has entered into a written contract dated [insert contract date] with [insert name of contractor and ABN] of [insert address] (contractor) for the construction of the works described in that contract. The contract states that the contractor may elect to claim in a progress claim the contractor’s valuation of off-site plant or material intended to be incorporated into the works but not yet delivered to the site.  The contractor must provide the owner with security for the amount claimed for the off-site plant or material in the form of an unconditional guarantee.

[Insert name of security provider] undertakes that if the owner gives it a written notice stating the basis and extent of its entitlement to draw on the guarantee and the amount to which it is entitled, the security provider will pay the owner the amount which the owner declares is due, up to a maximum of the combined amount of [insert amount $AUD].

It is not the responsibility of the security provider to investigate the accuracy or the reasonableness of the contents of the notice or the declarant’s capacity to give the notice. The security provider will make the payments without further reference to the contractor, despite any notice by the contractor or any other person to the security provider not to pay the whole or any part of the amount.

The security provider’s liability under this guarantee is not affected by any variation of the contract or by any waiver by the owner of any default by the contractor.

This undertaking remains in force until the first of the following events occurs:

the owner notifies the security provider in writing that this undertaking is no longer required,

the security provider pays the owner (in total) the maximum amount payable under this undertaking, or

the owner informs the security provider that the contractor has performed all its obligations under the contract.

This undertaking creates no rights in anyone except the owner and the owner’s successors.

The security provider is not to release this guarantee until the expiry of the prescribed notice period under the contract stated in item 12 of schedule 1, namely [insert number of days] days.

This undertaking is governed by the law of [insert jurisdiction].

EXECUTED on [insert date] as a Deed.

Signed, sealed and delivered on behalf of [insert name of security provider] by its attorney [insert name and address of attorney of security provider] declaring it has no notification of the revocation of the power of attorney granted to it on [insert date] under which this undertaking is executed.

Signature of attorney

Signature of witness

Owner’s *unconditional guarantee to the contractor

Clause C14

for [insert amount $AUD]

in favour of [insert name of contractor]

[Insert name of owner, and ABN if owner is a company] of [insert address] (owner) has entered into a written contract dated [insert contract date] with [insert name of contractor and ABN] of [insert address] (contractor) for the construction of the works described in that contract. The contract states that the owner must give security in the form of an unconditional guarantee for the performance of the owner’s obligation to pay any undisputed payment certificate issued in accordance with the contract.

[Insert name of security provider] undertakes that if the contractor gives it a written notice stating the basis and extent of its entitlement to draw on the guarantee and the amount to which it is entitled, the security provider will pay the contractor the amount which the owner declares is due, up to a maximum of the combined amount of [insert amount $AUD].

It is not the responsibility of the security provider to investigate the accuracy or the reasonableness of the contents of the notice or the declarant’s capacity to give the notice. The security provider will make the payments without further reference to the contractor, despite any notice by the owner or any other person to the security provider not to pay the whole or any part of the amount.

The security provider’s liability under this guarantee is not affected by any variation of the contract or by any waiver by the owner of any default by the contractor.

This undertaking remains in force until the first of the following events occurs:

the contractor notifies the security provider in writing that this undertaking is no longer required,

the security provider pays the contractor (in total) the maximum amount payable under this undertaking, or

the contractor informs the security provider that the owner has performed all its obligations under the contract.

This undertaking creates no rights in anyone except the contractor and the contractor’s successors.

The security provider is not to release this guarantee until the expiry of the prescribed notice period under the contract stated in item 12 of schedule 1, namely [insert number of days] days.

This undertaking is governed by the law of [insert jurisdiction].

EXECUTED on [insert date] as a Deed.

Signed, sealed and delivered on behalf of [insert name of security provider] by its attorney [insert name and address of attorney of security provider] declaring it has no notification of the revocation of the power of attorney granted to it on [insert date] under which this undertaking is executed.

Signature of attorney

Signature of witness

Provisional sums

† Where the owner intends the contractor to engage a particular person to carry out the work for which a *provisional sum has been allowed, the name of that person should be shown under “Particular person” in each case.  If the identity of the particular person is not known at the time that this contract is executed, the intention to use a particular person should be indicated by inserting ‘Yes’ under “Particular person” below.

If the actual cost of the *necessary work under the *provisional sum exceeds the sum allowed, clause I3 sets out the circumstances in which the allowance shown in item 4b of schedule 1 will be applied to the difference.

| Sum allowed |  | Description of the *provisional sum: |  | Particular person†: |
| --- | --- | --- | --- | --- |
| $ |  |  |  |  |
| Sum allowed |  | Description of the *provisional sum: |  | Particular person†: |
| $ |  |  |  |  |
| Sum allowed |  | Description of the *provisional sum: |  | Particular person†: |
| $ |  |  |  |  |
| Sum allowed |  | Description of the *provisional sum: |  | Particular person†: |
| $ |  |  |  |  |
| Sum allowed |  | Description of the *provisional sum: |  | Particular person†: |
| $ |  |  |  |  |
| Sum allowed |  | Description of the *provisional sum: |  | Particular person†: |
| $ |  |  |  |  |
| Sum allowed |  | Description of the *provisional sum: |  | Particular person†: |
| $ |  |  |  |  |

## Prime cost sums

† Where the owner intends the contractor to engage a particular person to carry out the work for which a *prime cost sum has been allowed the name of that person should be shown under “Particular person” in each case.  If the identity of the particular person is not known at the time that this contract is executed, the intention to use a particular person should be indicated by inserting ‘Yes’ under “Particular person” below.

If the actual cost of the *necessary work under the *provisional sum exceeds the sum allowed, clause I3 sets out the circumstances in which the allowance shown in item 4b of Schedule 1 will be applied to the difference.

| Description of the *prime cost sum: | Quantity | Rate | Total Sum Allowed |
| --- | --- | --- | --- |
|  |  | $ | $ |
| Particular person†: |
| Description of the *prime cost sum: | Quantity | Rate | Total Sum Allowed |
|  |  | $ | $ |
| Particular person†: |
| Description of the *prime cost sum: | Quantity | Rate | Total Sum Allowed |
|  |  | $ | $ |
| Particular person†: |
| Description of the *prime cost sum: | Quantity | Rate | Total Sum Allowed |
|  |  | $ | $ |
| Particular person†: |
| Description of the *prime cost sum: | Quantity | Rate | Total Sum Allowed |
|  |  | $ | $ |
| Particular person†: |
| Description of the *prime cost sum: | Quantity | Rate | Total Sum Allowed |
|  |  | $ | $ |
| Particular person†: |
| Description of the *prime cost sum: | Quantity | Rate | Total Sum Allowed |
|  |  | $ | $ |
| Particular person†: |
| Description of the *prime cost sum: | Quantity | Rate | Total Sum Allowed |
|  |  | $ | $ |
| Particular person†: |
| Description of the *prime cost sum: | Quantity | Rate | Total Sum Allowed |
|  |  | $ | $ |
| Particular person†: |

Items to be supplied by the owner for incorporation in the *works

Clause N1.3

Items to be supplied by the owner and installed by the contractor (and only the costs of installation are included in the *contract price estimate).

Items to be supplied and installed by the owner (and no allowance has been included in the *contract price estimate for supply and installation).

# Text boxes

ABIC CP-2014 C

Commercial Cost Plus Contract

Owner:

Contractor:

Site: